**Project:** E Commerce Beacon **Date:** 29/03/2017

**Iteration: TechBeacon**

**Implementation Status:**

Android app and Server has technical issues being worked on. Most of the code has to deal with functionality.

**Highlights: Server functions Completed. Android App Functions being worked on.**

**Risks or Issues List:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date Entered** | **Risk or Issue** | **Description** | **Resolution** | **Status** |
| 29/03/17 | Software Architecture | Unit Testing | Testing is still ongoing on all components of the application | Server functions are being tested |

**Tasks in Progress or Completed in the Last Iteration:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Name** | **Description** | **Who Worked on it** | **%Complete** |
| Native Android Application Development | Developing the final interfacing app which would just find and ping the end user that a beacon is nearby. | Christine | 60% |
| Server Backend development. | Developing a Simple API for the Android Application to work with. | Everyone | 95% |

**Upcoming Tasks for the Next Iteration:**

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **Who will Work on it** |
| Native Android Development | Continuing to develop the Android Application. | Everyone |